PROBLEM

- low quality of project

- project abandonment and a drop

- Time delays

- Cost overrun

- high material cost

- Huge losses of profit

- Increase project cost

- Negative Cost variance

Project implmentation/& exceution

- Poor site management

- Incapable of project team

- Variation orders

- Omission in design

- Delay in approval of design Documents

- material supply delay

- high cost of skilled labour and materilas

Planning and organizing

- improper planning

- change of plan or scope

- In adequate working drawing details

- Errors in Specification

- Late handover of site by client

- Poor procurement stategy

other

- Adverse effect of weather

- Unforeseen problems

- Inflation

- Fraudulent practices, kickbacks and corruption

- Force Majeure

- minimize the chance of wining upcoming projectes

- decrease relability

- less return on investement

controlling and Monitoring

- Improper cost controll

- Poor Contract management

- Poor cost reporting system

- lack of expertise in cost controll system

Construction Building Project

Impact of cost variation

Dependent variable

Independent variable